## Slide 1: Advanced Agile

## Slide 2: What is advanced Agile?
Advanced Agile refers to the deeper, more sophisticated application of Agile principles, frameworks, and techniques beyond the basics.
It focuses on scaling Agile for larger teams, integrating Agile with other methodologies (Lean, and Extreme Programming), and optimizing Agile processes for complex projects and enterprise environments.

## Slide 3: What is advanced Agile?
Advanced Agile refers to the deeper and more sophisticated application of Agile principles, practices, and frameworks to drive continuous improvement and maximize value delivery in complex or large-scale environments.
It's about going beyond the basics of Agile and applying advanced techniques to address challenges like scaling, organizational transformation, and cross-team collaboration.

## Slide 4: NB: Kanban VS sprint
Aspect | Kanban | Scrum
Work Structure | Continuous flow; no set start/end dates. | Iterative; work organized into time-boxed sprints (e.g., 2 weeks).
Flexibility | Highly flexible; can adapt to changing priorities easily. | Less flexible; sprint scope is fixed once planning is complete.
Roles | No mandatory roles. | Defined roles: Scrum Master, Product Owner, Development Team.
Process Focus | Focuses on visualizing and optimizing flow with WIP limits. | Focuses on delivering potentially shippable increments each sprint.
Meetings/Ceremonies | No prescribed ceremonies (optional process reviews). | Prescribed ceremonies: Sprint Planning, Daily Standups, Reviews, Retrospectives.
Planning | On-demand planning; work is pulled as capacity allows. | Sprint-based planning; work is planned at the beginning of each sprint.

## Slide 5: 1. Combining Agile Methodologies
Combining Scrum and Kanban into a hybrid approach like Scrumban can certainly be considered an advanced Agile practice. It requires a deep understanding of both methodologies to effectively blend their strengths while avoiding potential pitfalls. Here's why it's considered advanced:
Tailoring Frameworks: Instead of following a single methodology rigidly, a hybrid approach demands customization to meet specific team or project needs. This requires strategic thinking and adaptability.
Balancing Structure and Flexibility: Successfully merging Scrum's structured planning with Kanban's adaptive flow involves skillful management of priorities, workflows, and expectations.
Advanced Metrics Integration: Combining metrics like Scrum's velocity with Kanban's flow metrics (cycle time and lead time) provides comprehensive insights, but analyzing and acting on this data requires expertise.
Change Management: Introducing a hybrid model involves guiding teams through process changes, which requires advanced leadership and facilitation skills.
Continuous Improvement: Teams must regularly refine their hybrid approach through retrospectives and data analysis, ensuring it evolves to meet the team's and project's demands.

## Slide 6: 1. Combining Agile Methodologies
Class Activity:
In your groups: Come up with a one page document on how you can combine scrum and Kanban to have better collaborative sfostware development. Contextualize to your project